# Hobbs Dry Cleaners & Launderette Meeting Minutes #5 Location: Hobbs Launderette March 31st 2014 at 10.00am-11.00am ## Presents: Tika Lal Bomjan and Gurvinder Kaur

Project topics discussed:

|  | Showed updates of the website design including the integration of PayPal functionality. Feedback from client: Add the Hobbs logo on the PayPal webpage |
| --- | --- |
|  | Reviewed over all the service items displayed on the order webpage |
|  | Admin tested the Log In/Out, Registration and Admin Panel functionalities (edit service items on price list page) |
|  | Showed Admin images displaying on Order page. Advice to add appropriate copyright free images for all service items on Order page |
|  | Testing functionality with client: Images are not displaying– Error on price list page, make sure all service images retrieved on this page. |
|  | Feedback from client: Business customer must have an option to log in separately and to enter their collection and delivery address |

| Action No. | Action Taken |
| --- | --- |
| 1 | Complete report |
| 2 | Improved PayPal’s cart page by adding Hobbs business logo also used PayPal buttons for all the service items included in the Order page. |
| 3 | Ensured all the service items included on the Price List and Order page are correct and consistent with each other |
| 4 | Continuous testing on order page, PayPal cart page and all other webpages to ensure all the added functionalities are working as required |
| 5 | Updated input of service items, description, prices and included copyright free images on Order page |
| 6 | Retrieved image from MySQL database into Price List page |
| 7 | Working on implementation requirement: when registering business customers can enter collection and delivery address but come-in customer can only add their home address. |

Signed:

Gurvinder Kaur						Tika Lal Bomjan

……………………...............					……………………...............

Student							Client