# Hobbs Dry Cleaners & Launderette Meeting Minutes #4 Location: Hobbs Launderette February 26th 2014 at 09.00am-10.15a, ## Presents: Tika Lal Bomjan and Gurvinder Kaur

Project topics discussed:

|  | Ensured requirement and design diagrams, use-case specification are all consistent with the functionalities of the system |
| --- | --- |
|  | Updates shown of business and come-in customers functionalities |
|  | Updates shown of the admin functionalities |
|  | Updates of the changes made with the design and layout – include correct logo |
|  | Allowed Admin to test the webpages’ functionalities on Gurvinder’s laptop – images not displaying on Order page |
|  | Gurvinder was allowed to take photographs of the property, machines and clothes to display appropriate images on the web-based system |
|  | PayPal integration (including buttons for all inputted services) |
|  | Extra feature included to contact Hobbs with an email message and being able to find your route from existing location via API Google Map (third party service additional feature) |

| Action No. | Action Taken |
| --- | --- |
| 1 | Update design requirements with the latest website’s functionalities |
| 2 | Feedback from client: Include radio button to separate commercial business customers and come-in customers with registration, and separate customer panel |
| 3 | Improved admin functionality with more accurate editing service method |
| 4 | Improved the layout to a minimalist design including the correct business logo but with the colour scheme changed to make it look more consistent with the rest of the layout design |
| 5 | Continuous testing on all webpages to ensure all the current functionalities are working as required. |
| 6 | Inputted service items, description, prices and included images on the Order page from the information provided by the client. |
| 7 | Started PayPal integration on Hobbs’s order webpage |
| 8 | Improved design of contact page with message input and Google map |
| 9 | Implementation requirement: Business customers can enter their collection and delivery address when registering but Come-in customers only enter their home address. As Hobbs doesn’t provide collection and delivery for come-in customers, it is only for business customers |

Signed:

Gurvinder Kaur						Tika Lal Bomjan

……………………...............					……………………...............

Student							Client